## Slide 1: Waterfall Model Vs. Agile Method
Prior knowledge: System Development Life Cycle (SDLC) Steps
The two of the most popular (SDLC) models used in the IT industry:
  The waterfall model
  The agile methodology
For more, visit:
www.farhatlectures.com

## Slide 2: The Waterfall Model
Linear and sequential approach to software development.
In this model, each stage of the SDLC must be completed before moving on to the next stage.
  Each stage has a specific set of deliverables that must be completed before moving to the next stage.
  Well-suited for projects where the requirements are well-defined and the scope is fixed.
A government agency wants to build a new system to manage citizen data.
  The requirements for the system are well-defined, and there is a fixed budget and timeline for the project.
  The waterfall model may be more appropriate in this case as it allows for a clear plan to be created, and each stage of the SDLC can be completed in a structured manner.
For more, visit:
www.farhatlectures.com

## Slide 3: Summary of Waterfall Approach
The waterfall model is a rigid approach to software development, and once a phase is completed, it cannot be revisited without going back to the beginning of the process.
  This makes it less flexible and less adaptable to changes in requirements, and it can also lead to delays in the development process if changes are required.
In summary, the waterfall model is a traditional approach to software development that follows a strict sequence of phases, with each phase dependent on the completion of the previous phase.
  It is a structured, top-down approach that is well-suited for projects with well-defined requirements and a fixed scope.
For more, visit:
www.farhatlectures.com

## Slide 4: The Agile Methodology
The Agile methodology is an iterative and incremental approach to software development that is based on collaboration, flexibility, and continuous improvement.
  In software development, an iterative approach may involve building a basic version of a software application, testing it, getting feedback from users, and then making improvements based on that feedback.
  This process may be repeated multiple times until the software meets the desired specifications and user needs.
The Agile methodology is based on the Agile Manifesto, which outlines 12 principles for Agile software development.
Agile software development is focused on delivering value to the customer through the rapid delivery of working software.
For more, visit:
www.farhatlectures.com

## Slide 5: Summary: Agile Methodology
The Agile methodology is more flexible and adaptable than the Waterfall model.
The focus is on delivering working software quickly and adapting to changes as they occur.
Based on collaboration between the development team and the customer, which helps to ensure that the software meets the requirements of the customer.
  Faster feedback and allows for changes to be made as needed.
Well-suited for projects with evolving requirements and a need for frequent changes.
Particularly useful for projects where the end-users may not know what they want until they see it
  Not well-defined, and the scope is likely to change.
For more, visit:
www.farhatlectures.com

## Slide 6: Key Differences Between the Two Approaches
Approach: Waterfall is a sequential approach, while agile is an iterative approach.
Flexibility: Waterfall is rigid and does not allow for changes once a stage is completed, while agile allows for changes throughout the project.
Requirements: Waterfall requires well-defined requirements, while agile is better suited for projects with evolving requirements.
Deliverables: Waterfall produces documentation and deliverables for each stage, while agile focuses on working software.
Timeframe: Waterfall is slower compared to agile, as each stage must be completed before moving to the next stage, while agile allows for faster feedback and changes.
For more, visit:
www.farhatlectures.com

## Slide 7: 12 Principles of Agile Software Development.
Customer satisfaction through early and continuous delivery of valuable software.
Welcome changing requirements, even in late development.
Deliver working software frequently, with a preference for shorter timescales.
Collaboration between the development team and stakeholders.
Build projects around motivated individuals, giving them the support and trust they need to get the job done.
Use face-to-face communication whenever possible.
Working software is the primary measure of progress.
Sustainable development, with a focus on maintaining a consistent pace.
Continuous attention to technical excellence and good design enhances agility.
Simplicity—the art of maximizing the amount of work not done—is essential.
Self-organizing teams are the most effective way to deliver software.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.
For more, visit:
www.farhatlectures.com